## Slide 1: Nutron Repo Reporting Reform High level milestones

## Slide 2: Nutron Repo Reporting Reform Key milestones
API specifications to be issued Mid-July 2024
API software providers & developers dev Mid-July to Mid-October 2024
SYT with Strate Mid-September to Mid-October 2024
Environment available for Integration testing Mid-October 2024
Integration Testing (CTS) 1 November to early January 2025
SWP conf testing 1 November to early January 2025
Acceptance Testing by all contributors Mid-January to Mid-February 2025
Full Market (Client) Testing Mid-February to Mid-March 2025
Mandatory Dress rehearsals End March and end April 2025
Go-live May 2025