Agricultural Products Division ATS Upgrade and Community Test Due to the ongoing problems experienced with the Agricultural Trading System, the JSE has been urgently addressing these with the software provider. The recent community test highlighted a number of issues. The JSE would like to ensure no risk is placed on the market and therefore another compulsory community test has been scheduled. The community test will test the current production environment infrastructure and help identify any new potential compatibility issues with the new software. A comprehensive notice detailing the current issues as well as the path forward with regards to the ATS will be distributed shortly. The community test will take place on Saturday, 18 September 2004, participation in the test is compulsory for all users. The test is scheduled to take place in the morning between 9am and 11am. The test will be structured into two parts:- Business functionality testing - this period will cater for controlled business functionality testing and verification. The focus will be on data accuracy and integrity, not input volumes. High volume testing - this period will cater for the input of high volumes to ensure the system performance of the upgrade is sufficient. The scheduled key events relating to the planned ATS upgrade are as follows: Dates Description Software Enhancement 2004/09/13 to 2004/09/17 New ATS Front-End version available for download. Users must ensure they have downloaded and upgraded their trader terminals to the new version of the ATS front-end prior to the scheduled community test. Inclusion of the following ATS front-end business critical bug fixes found in the last rolled out version (9.6.0 Build 0): - Access violation when opening global option window - Enabling/disabling of Add button functionality 2004/09/18 Central JSE Trading engine upgrade. APD Market Community Test, full market participation required Includes Trading engine bug fixes and enhanced message management to contribute towards improved system performance during load conditions APD ATS Front End Upgrade The new ATS front-end software will be available for download from Monday 13 September 2004. All users must ensure that they have upgraded their ATS front-ends by no later than close of business on 17 September 2004. Users must please follow the automated update function on their ATS front end. Please refer to the attached user guide to make use of this feature. The following files will form part of the upgrade: File New Version Sxagrrun.exe Version 9.6.2 Build 0 Should users experience problems with the automated download procedure, the upgrade files can be manually downloaded from the following path: \\AslaveX\SYS\UPGRADE\September 2004 Upgrade Trading Engine Upgrade and Community test The JSE will upgrade the Trading engine on the morning of 18 September 2004. The member community test will then be conducted. All members must ensure they are running the new ATS front-end during the test. The test is expected to take place between 9h00 and 11h00. The final test execution schedule and related test scripts will be circulated in due course. Should you require any further information regarding the changes above, please do not hesitate to contact the APD Operations Team on +27 11 520-7535. 7 September 2004 Rod Gravelet-Blondin General Manager: Agricultural Products Division

# Text boxes

JSE AGRICULTURAL PRODUCTS DIVISION

NUMBER: A468A

DATE:       07 September 2004