JSE AGRICULTURAL PRODUCTS MARKET NOTICE

Number	A917

Date		8 July 2008

Dear Stakeholder,

DERIVATIVE SYSTEM REPLACEMENT INITIATIVE STATUS UPDATE

We undertook to provide an update with regards the Derivatives Replacement System and progress made at the end of our Internal Dress Rehearsal stage (Operational readiness testing).

We are extremely pleased to confirm we have successfully completed our Technical Integration tests (TINT). These included load tests which were done in conjunction with API developers and Information Subscribers to emulate the load that they generate on the system. All API developers have re-conformed their software and are ready for external market dress rehearsals.

Clearing Member parallel testing is complete – all clearing members have been balancing to the JSE on a daily basis. Clearing members have also committed to moving to the next phase of market dress rehearsals.

The JSE project team has held the first and second deployment checkpoint indicated in the milestone table below. It was agreed that significant progress has been made for progression to the next phase, which is final internal JSE testing (milestone 4). Selected market participants have been asked to voluntarily take part in this test to ensure readiness. Upon successful completion of this final testing, and all key criteria being met, the JSE will be in a position to move into the mandatory market Dress Rehearsals as indicated in the table below.

In an effort to allow all stakeholders to prepare for the deployment of the new systems, the JSE would like to re-iterate the envisaged deployment plans as previously communicated to the market.

While the JSE is currently on track with this plan, it should be noted that two further status checkpoints have been built into the plan before the EDM pre go live dress rehearsal, and if critical issues arise, alternative dates may be announced which will impact all subsequent dates. The JSE commits to continuing its market communications as per the remaining checkpoints in order to update stakeholders with the latest status and, if relevant, updated schedules and dates.

The high level market facing milestones are as follows:

| Milestone | Milestone Description | Date |
| --- | --- | --- |
| 1 | JSE Deployment checkpoint 1 | Week of 26 - 30 May |
| 2 | Final internal JSE testing completes | End June |
| 3 | JSE Deployment checkpoint 2 | Week of 23 – 27 June |
| 4 | JSE internal Dress Rehearsal | 12 July |
| 5 | JSE Deployment checkpoint 3 | 15 July |
| 6 | Equity Derivative Market (EDM) Dress Rehearsal 1 | 19 July |
| 7 | EDM Dress Rehearsal 2 combined with Agricultural Derivative Market (ADM) Dress Rehearsal 1 | 2 August |
| 8 | JSE Deployment checkpoint 4 | 5 August |
| 9 | EDM pre Go-Live Dress Rehearsal | 16 August |
| 10 | EDM Go-Live | 18 August |
| 11 | EDM Go-Live Contingency | 25 August |
| 12 | JSE Deployment checkpoint 5 | 9 September |
| 13 | ADM Dress Rehearsal 2 | 4 October |
| 14 | JSE Deployment checkpoint 6 | 8 October |
| 15 | ADM pre Go-Live Dress Rehearsal | 18 October |
| 16 | ADM Go-Live | 20 October |
| 17 | ADM Go-Live Contingency | 27 October |

Should the EDM Go-Live planned for August 2008 not be achievable an alternative deployment date for mid to end November 2008 is envisaged with the October 2008 ADM deployment remaining as is.

It is imperative that stakeholders ensure they are prepared for the above implementation. Refresher training courses are currently being held for the ED market and AD market refresher training is scheduled for 21 -25 July. Stakeholders are again reminded that the External environment is also available for any testing.

The JSE User readiness team intends communicating with all Derivative Systems Replacement stakeholders to discuss the signing of the JSE Services Agreement (JSA) in the near future.

This agreement outlines the services the JSE provides, the terms and conditions of these services and the respective obligations of all parties.

The JSE requires the following Key contacts per customer to ensure good communication is maintained throughout the Dress Rehearsals:

- Primary Business Contact

- Primary IT Contact

Information required for the above is:

Name

Surname

Member of ED, AD or both markets?

Telephone

Fax

Cell phone

Email address

Please forward the above details to Alex Naicker on Alexn@jse.co.za  as soon as possible.

The JSE appreciates your continued support for this initiative. Please address any queries to the relevant business owners or derivatives_info@jse.co.za.

Rod Gravelet-Blondin

Senior General Manager

Agricultural Products Division

Tel :+27 11 520-7258

Fax :+27 11 520-7551

RodGB@jse.co.za

Distributed by the Company Secretariat +27 11 520 7478