JSE AGRICULTURAL PRODUCTS MARKET NOTICE

Number	A934

Date		08 August 2008

Dear Stakeholder,

DERIVATIVE SYSTEMS REPLACEMENT INITIATIVE STATUS UPDATE

In order to ensure that all stakeholders are clear on the planned way forward, the JSE would like to re-iterate details below.

In previous Dress Rehearsals, once out of the auction period, the testing went well. In order to go into the dress rehearsal of 16 August with a high level of confidence, the JSE would like to test the auction functionality with the market.

As discussed in the communication session held at the JSE on 6 August, we would like to do this short test after close of business on Tuesday 12 August. While we understand that this was not scheduled, we believe that if we can prove that this functionality is working, it improves the chance of successful dress rehearsal on Saturday 16 August. We kindly request as many participants as possible to take part in this test, as we seem to highlight certain issues under full market participation conditions.

A mini dress rehearsal pack will be distributed before the test but to give an early indication the test is planned as follows:

EDM – 12 August 2008 – Pre-production environment (IP 10.3.5.131 Port 2003)

17h00 - Market in download only – all users may login

18h20 – All ALSI expiries move into opening auction

18h30 – ALSI opening auction closes, all instruments move into continuous trading

18h50 – EDM Market closes

APD – 12 August 2008 – Pre-production environment (IP 10.3.5.131 Port 2210)

17h00 - Market in download only – all users may login

18h20 – All Agricultural instruments move into Open Order period

18h29 – Open Order period closes

18h30 – All instruments move into continuous trading

18h50 – APD Market closes

13 August 2008 – EDM & APD – Contingency for above tests

After the above testing, the JSE will communicate the intended go-live date, pending the successful dress rehearsal on Saturday 16 August. A full dress rehearsal pack for 16 August will be distributed as usual early next week.

The high level market facing milestones are currently as follows:

| Milestone | Milestone Description | Date | Status |
| --- | --- | --- | --- |
| 1 | JSE Deployment checkpoint 1 | Week of 26 - 30 May | COMPLETE |
| 2 | Final internal JSE testing completes | End June | COMPLETE |
| 3 | JSE Deployment checkpoint 2 | Week of 23 – 27 June | COMPLETE |
| 4 | JSE internal Dress Rehearsal | 12 July | COMPLETE |
| 5 | JSE Deployment checkpoint 3 | 15 July | COMPLETE |
| 6 | Equity Derivative Market (EDM) Dress Rehearsal 1 | 19 July | COMPLETE |
| 7 | EDM Dress Rehearsal 2 combined with Agricultural Derivative Market (ADM) Dress Rehearsal 1 | 2 August | COMPLETE |
| 8 | JSE Deployment checkpoint 4 | 5 August | COMPLETE |
|  | Additional Auction test | 12 August |  |
|  | Additional Auction test contingency | 13 August |  |
| 9 | EDM pre Go-Live Dress Rehearsal | 16 August |  |
| 10 | EDM Go-Live | 18 August |  |
| 11 | EDM Go-Live Contingency | 25 August |  |
| 12 | JSE Deployment checkpoint 5 | 9 September |  |
| 13 | ADM Dress Rehearsal 2 | 4 October |  |
| 14 | JSE Deployment checkpoint 6 | 8 October |  |
| 15 | ADM pre Go-Live Dress Rehearsal | 18 October |  |
| 16 | ADM Go-Live | 20 October |  |
| 17 | ADM Go-Live Contingency | 27 October |  |

Should the EDM Go-Live planned for August 2008 not is achievable an alternative deployment dates for mid to end November 2008 is envisaged with the October 2008 ADM deployment remaining as is.

Stakeholders are again reminded that the external environment is still available for any testing.

The JSE User readiness team intends communicating with all Derivatives Systems Replacement stakeholders to discuss the signing of the JSE Services Agreement (JSA) in the near future. This agreement outlines the services the JSE provides, the terms and conditions of these services and the respective obligations of all parties.

The JSE requires the following Key contacts per customer to ensure good communication is maintained throughout the Dress Rehearsals:

- Primary Business Contact

- Primary IT Contact

Information required for the above is:

Name

Surname

Telephone

Fax

Cell phone

Email address

Please forward the above details to Alex Naicker on Alexn@jse.co.za  as soon as possible, if you have not already done so.

The JSE appreciates your continued support for this initiative. Please address any queries to the relevant business owners or derivatives_info@jse.co.za