NoteA936

JSE Derivatives System Replacement Market Dress Rehearsal Pack

Special Test – 12 August 2008

| Created by: | DSR team |
| --- | --- |
| Date: | August 2008 |
| Version | 3.0 |

This document is confidential and contains property belonging to the JSE Limited (the JSE).  Neither this document nor its contents may be disclosed to a third party, nor may it be copied, without the JSE's prior written consent.

The JSE endeavours to ensure that the data and other material in this document are correct and complete but does not accept any liability for error herein or omission here from.  The development of JSE products and services is continuous and published information may not be up to date.  It is important that you check the current position with the JSE before acting on any information in this document.

TABLE OF CONTENTS

1. 	Introduction	7

1.1.	Document Purpose	7

1.2.	Readership	7

2. 	Objectives of the Market Dress Rehearsal	8

2.1.	Dress Rehearsal Tracking	…………5

3.	Communication	9

4.	    Market Dress Rehearsal Functional Testing Checklist	…………..........................................................................................................6

5.        market dress rehearsal detailed checklist………………8

# 1. 	Introduction

## 1.1.	Document Purpose

This document is intended to outline the objectives, schedule and data guidelines for the JSE Derivative System Replacement Dress Rehearsals for the Equity Derivative Market.  It also includes a detailed checklist that must be completed by all participants in the Dress Rehearsal and returned to the JSE.

| Dress Rehearsal 1 | 19 July 2008 | Mandatory Business testing | 08H30 – 15H00 |
| --- | --- | --- | --- |
| Dress Rehearsal 2 | 02 August 2008 | Mandatory Business testing | 08H30 – 15H00 |
| New Open Order Auction | 12 August 2008 | Mandatory Business testing | 17h30 – 18H50 |
| Pre go-live | 16 August 2008 | Mandatory Business testing | 08H30 – 15H00 |

## 1.2.	Readership

The intended audience for this document includes:

- JSE Equity Derivative market participants (trading and clearing members)

- JSE API Software Providers

- Information subscribers

# 2. 	Objectives of the Market Dress Rehearsal

The objectives of the JSE Dress Rehearsal are to:

- Practise the cut over activities required for Go Live

- Simulate selected trading on the new Equity Derivatives Market

- Gauge overall level of readiness across all Stakeholders

- Identify any critical issues that need to be addressed prior to Go live

- Build internal and external confidence for Go Live

- Minimise the risk of unexpected issues on Go Live day

- Provide Users with an opportunity to test their front-end solutions and related systems on the production environment

- Provide API developers with opportunity to prove systems in near production  environment

- Prove existing internal JSE application readiness for Go Live

- Prove EOD processes and other after market activities

Note:  Apart from a scheduled period of volume testing (See Section 6 - Functional Testing Schedule) the overall objective of the JSE Equity Derivative Market Dress Rehearsal is NOT that of a stress test.

## 2.1.	Dress Rehearsal Tracking

The JSE Equity Derivative Market Dress Rehearsal Detailed Checklist (Section 7 of this document) will be used as a measure of success of a participant in the JSE Equity Derivative Market Dress Rehearsal.  A single checklist per participant Firm must be completed by a nominated representative and must be signed off by both the Head of Trading and an IT representative.

The completed Detailed Checklist must be submitted electronically and be faxed to the JSE by the latest 10h00, the Monday post the Dress Rehearsal Weekend.   The contact details are provided below:

E-mail:		Derivative_Info@jse.co.za

Fax:		011 - 520 8141 / 8880 / 8883

## 3.	Communication

The JSE will communicate with all testers in a number of different ways:

- A message via the front end

- An email to all know email addresses

- An SMS to known cell phone numbers

Any JSE Equity Derivative Market Dress Rehearsal queries can be directed to JSE Client Services on 011 520 7777 or Derivative_Info@jse.co.za

The JSE will communicate progress, issues and status of the tests using the above communication mechanisms. Please ensure that JSE Customer Services has your correct contact information.

| Schedule for Tuesday 12 August 2008 |
| --- |
| DRESS REHEARSAL SCHEDULE |
| Ref # | Trading Phase | Trading Times | Functionality to be tested |
|  |  | (SAST) | (High-level Description) |
| EDM (TUESDAY 12 AUGUST) Pre-production environment (IP 10.3.5.131 Port 2003) |
| ED A | Download | 17h00 | Market in download only – all users may login |
| ED B | Auction | 18h20 | All ALSI expires move into opening auction |
| ED C | Continuous Trading | 18h30 | ALSI opening auction closes, all instruments move into continuous trading |
| ED D | Market Closed | 18h50 | EDM Market closes |
| APD (TUESDAY 12 AUGUST 2008) Pre-production environment (IP 10.3.5.131 Port 2210) |
| AD A | Download | 17h00 | Market in download only – All users may login |
| AD B | Open Order | 18h20 | All Agricultural instruments move into Open Order Period |
| AD C | Open Order Period Closed | 18h29 | Open Order period closes |
| AD D | Continuous Trading | 18h30 | All instruments move into continuous trading |
| AD E | Market Closed | 18h50 | APD Market closes |

# 4. 	Market Dress Rehearsal Detailed Checklist

To be returned to the JSE as per instructions in Section 3.2.

Member Firm Name:_______________________________	Date:_____________________

Market Dress Rehearsal Detailed Check-list completed by:

Name:				_______________________________

Position:			_______________________________

Company code /Member ID:	_______________________________

Signature			_______________________________

I hereby declare that all information contained here-in is an accurate reflection of the test conditions executed on behalf of my organisation.

Signed by Head of Trading:

Name:		_______________________________

Signature	_______________________________

Signed by IT representative:

Name:		_______________________________

Signature	_______________________________

General Comments: _____________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________