NoteA977B

JSE Agricultural Derivatives System Replacement Pre-Go Live Connectivity Checklist

| Created by: | DSR team |
| --- | --- |
| Date: | Oct 2008 |
| Version | 14 Oct v2 |

This document is confidential and contains property belonging to the JSE Limited (the JSE).  Neither this document nor its contents may be disclosed to a third party, nor may it be copied, without the JSE's prior written consent.

The JSE endeavours to ensure that the data and other material in this document are correct and complete but does not accept any liability for error herein or omission here from.  The development of JSE products and services is continuous and published information may not be up to date.  It is important that you check the current position with the JSE before acting on any information in this document.

CONTENTS

1. 	Introduction	6

1.1.	Document Purpose	6

1.2.	Readership	7

2. 	Objectives of the Connectivity test	7

3. 	Market Connectivity Test Schedule	8

3.1.	Market Connectivity Schedule	8

3.2.	Connectivity Test Tracking	9

4. 	Participant Guidelines	10

5. 	Additional Information and Queries	10

6.	Market Connectivity Testing Checklist	12

7.	Market Connectivity Test Checklist Signoff	14

# 1. 	Introduction

## 1.1.	Document Purpose

This document is intended to outline the objectives and schedule for the JSE Derivative System Replacement Connectivity Test for the Agricultural Derivative Market.  It also includes a checklist that must be completed by all participants and returned to the JSE.

| Dress Rehearsal 1 | 19 July 2008 | Mandatory Business testing | 08H30 – 15H00 |
| --- | --- | --- | --- |
| Dress Rehearsal 2 for ED Dress Rehearsal 1 for AD | 02 August 2008 | Mandatory Business testing | 08H30 – 15H00 |
| Pre go-live ED | 16 August 2008 | Mandatory Business testing | 08H30 – 15H00 |
| Dress Rehearsal 2 for AD | 4 October 2008 | Mandatory Business testing | 08H30 – 15H00 |
| Pre go-live AD | 18 October 2008 | Mandatory Connectivity testing This can also be performed on Friday afternoon 17 October 2008 | 08H00 – 10H00 14H00 – 16h00 |

## 1.2.	Readership

The intended audience for this document includes:

- JSE Agricultural Derivative market participants (trading and clearing members)

- JSE API Software Providers

- Information subscribers

# 2. 	Objectives of the Connectivity test

The objectives of the test are to:

- Ensure all participants have completed cut over activities required for Go Live

- Ensure all participants are connected to the correct environment for Go Live

- Minimise the risk of unexpected issues on Go Live day

- Provide Users with an opportunity to review their positions and other reference data prior to go live on the production environment

- Provide API developers with opportunity to do final preparation

# 3. 	Market Connectivity Test Schedule

## 3.1.	Market Connectivity Schedule

The connectivity test will take place on Friday 17th and Saturday 18th October. No functional testing will take place – the system will be in Download for the full duration of the test.

| Friday 17th October – system in download | 14H00 – 16H00 |
| --- | --- |
| Saturday 18th October – system in download | 08H00 – 10H00 |

- Please Note:

- The JSE will be available for support throughout the test

- Technical activities include any technical tests as well as confirming readiness for Monday 20 October

## 3.2.	Connectivity Test Tracking

The JSE Derivative Market Connectivity Checklist (Section 5 of this document) will be used as a measure of success of the connectivity test. A single checklist per participant Firm must be completed by a nominated representative and must be signed off by both the Head of Trading and an IT representative.

The completed checklist must be submitted electronically or be faxed to the JSE by the latest 10h00, the Monday of go live.The contact details are provided below:

E-mail:		Derivative_Info@jse.co.za

Fax:		011 - 520 8141 / 8880 / 8883

# 4. 	Participant Guidelines

The JSE will communicate with all testers in a number of different ways:

- A message via the front end

- An email to all know email addresses

- An SMS to known cell phone numbers

The JSE will communicate if necessary using the above communication mechanisms. Please ensure that JSE Customer Services has your correct contact information.

# 5. 	Additional Information and Queries

Any JSE Derivative Market Dress Rehearsal queries can be directed to JSE Client Services on 011 520 7777 or Derivative_Info@jse.co.za

# Market Connectivity Testing Checklist

| Friday afternoon or Saturday morning : Full APD market required to confirm below checkpoint items |
| --- |
| Note: The shaded steps are performed by the JSE and have been included for a level of functional understanding. Reference numbers highlighted in yellow indicates technical actions and in blue indicates business steps. |
| CM – Clearing Members |
| APD – APD Members |
| IS – Information Subscribers |
| Phase |  | Ref # | Action / Event | Expected Result | Applicable To | Completed (Y/N) | Successful (Y/N) | Comments |
| Checkpoint Items to be confirmed |
| Market in Download only | Friday 140h00 – 16h00 & Saturday 08h00 – 10h00 | 1 | Logon with Usernames and confirm passwords are correct | Each password for each Username works correctly | CM APD IS |  |  |  |
|  |  | 2 | Positions are correct | Positions reflect correctly as at close of business on Friday 17 October | CM APD |  |  |  |
|  |  | 3 | Clients are correct |  | CM APD |  |  |  |
|  |  | 4 | Sub-accounts are correct |  | CM APD |  |  |  |
|  |  | 5 | Confirm latest Front End | Front end version number is 1.0.0.17577 | CM APD |  |  |  |

# 7.	Market Connectivity Test Checklist Signoff

To be returned to the JSE as per instructions in Section 3.2.

Member Firm Name:_______________________________	Date:_____________________

Market Pre- Go Live Connectivity Check-list completed by:

Name:				_______________________________

Position:			_______________________________

Company code /Member ID:	_______________________________

Signature			_______________________________

I hereby declare that all information contained here-in is an accurate reflection of the test conditions executed on behalf of my organisation.

Signed by Head of Trading:

Name:		_______________________________

Signature	_______________________________

Signed by IT representative:

Name:		_______________________________

Signature	_______________________________

General Comments: _____________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________

_____________________________________________________________________________