JSE AGRICULTURAL PRODUCTS MARKET NOTICE

Number	A977A

Date		14 October 2008

Dear Stakeholder,

DERIVATIVE SYSTEMS REPLACEMENT – CONFIRMATION OF APD GO-LIVE 20 OCTOBER 2008

The JSE is pleased to report that the necessary criteria for Go Live have been achieved and would therefore like to confirm that the new Agricultural Trading and Clearing system will be going live on Monday 20 October 2008.

The JSE is currently running parallel to APD production on the new system in preparation for  go-live and Members are encouraged to access the pre-production environment (IP 10.3.5.131 Port 2210) during this period to confirm the accuracy of the data conversion of particularly the client and position information. All sub account information was converted referencing the ATS positions file on Monday the 29th September, again Members are requested to confirm the accuracy of this process and to report any discrepancies as soon as possible.

The JSE will use the Dress Rehearsal scheduled for the 18th October as a pure connectivity test whereby members can connect to the JSE and check that their systems and the data converted is correct for Monday 20 October 2008. The connectivity test can also be completed on Friday afternoon, 17th October, between 14h00 and 16h00. NO TRADING will take place with the market in a download only state. All branch setups including client transfers will take place prior to Saturday.

The JSE did note that a number of users were not prepared in terms of the new functionality available and urges these users to familiarize themselves with the application before go live.

Please note that due to the new system using the TCP/IP connection protocol, analogue type connections (e.g. modem dialup) will no longer be available. The EXTERNAL testing environment (IP 10.3.13.191 Port) remains available with the Nutron training manual available for download from: http://www.safex.co.za/pub/Orion_Training_Material/

The JSE has prepared a contingency plan which will allow rollback to the old system.

Members are therefore advised to ensure the following remains in place in the unlikely event the JSE needs to revert back to the old system (ATS):

	Novell clients to remain installed on all workstations using the current ATS front end

	Pervasive / Btrieve clients to remain in place on all workstations using the current ATS front end

	IPX/SPX protocol to remain installed on all workstations connecting to SAFEX, as well as on all routers currently connecting to the SAFEX APD market

The JSE will communicate when these configurations may be removed.

All information subscribers are reminded that the go-live decision means that from 20 October 2008 all APD data will be received via the new system.

All stakeholders are advised that the existing ATS system will NOT be available for login from 20 October 2008.

Below is a schedule of the market time events that will be scheduled on the new APD Replacement System from 20 October 2008:

APD (all times South African Standard Time)

| Time | State of system | Comments |
| --- | --- | --- |
| 05h00 – 08h50 | Download only period | Users may login |
| 08h50 – 08h59 | Open order period | Orders may be entered but will not be visible to the entire market |
| 08h59 – 09h00 | Order Matching | Orders entered during the open order period are processed |
| 09h00 – 12h00 | Market is open for continuous trading |  |
| 12h00 – 12h45 | Market is in Admin period |  |
| 12h45 – 03h00 | Market is in Download period |  |
| 03h00 – 05h00 | Market offline |  |

The high level market facing milestones currently remain as below – please note 18 October DR changed to connectivity test only - :

| Milestone | Milestone Description | Date | Status |
| --- | --- | --- | --- |
| 1 | JSE Deployment checkpoint 1 | Week of 26 - 30 May | COMPLETE |
| 2 | Final internal JSE testing completes | End June | COMPLETE |
| 3 | JSE Deployment checkpoint 2 | Week of 23 – 27 June | COMPLETE |
| 4 | JSE internal Dress Rehearsal | 12 July | COMPLETE |
| 5 | JSE Deployment checkpoint 3 | 15 July | COMPLETE |
| 6 | Equity Derivative Market (EDM) Dress Rehearsal 1 | 19 July | COMPLETE |
| 7 | EDM Dress Rehearsal 2 combined with Agricultural Derivative Market (ADM) Dress Rehearsal 1 | 2 August | COMPLETE |
| 8 | JSE Deployment checkpoint 4 | 5 August | COMPLETE |
| 9 | EDM pre Go-Live Dress Rehearsal | 16 August | COMPLETE |
| 10 | EDM Go-Live | 18 August | COMPLETE |
| 11 | EDM Go-Live Contingency | 25 August | NA |
| 12 | JSE Deployment checkpoint 5 | 9 September | COMPLETE |
| 13 | ADM Dress Rehearsal 2 | 4 October | COMPLETE |
| 14 | JSE Deployment checkpoint 6 | 8 October | COMPLETE |
| 15 | ADM pre Go-Live Connectivity test | 18 October |  |
| 16 | ADM Go-Live | 20 October |  |
| 17 | ADM Go-Live Contingency | 27 October |  |

Stakeholders are again reminded that the external environment is still available for any final testing.

If any of the Key contacts have changed from the previous Dress Rehearsal, please forward the following information to ensure clear communication is maintained throughout the deployment period.

- Primary Business Contact

- Primary IT Contact

Information required for the above is:

Name

Surname

Telephone

Fax

Cell phone

Email address

Please forward the above details to catherinedk@jse.co.za.

The JSE has certainly appreciated your continued support and patience throughout this initiative. We look forward to the deployment of the new software. Should there be any remaining queries please do not hesitate to contact any of the relevant business owners or email derivative_info@jse.co.za.

Rod Gravelet-Blondin

Senior General Manager

Agricultural Products Division

Tel :+27 11 520-7258

Fax :+27 11 520-7558

RodGB@jse.co.za

Distributed by the Company Secretariat +27 11 520 7591