# Market Notice

| Number: | A1123A |
| --- | --- |
| Date: | 15 October 2009 |

Dear Yield-X Stakeholder

The JSE would like to remind all stakeholders that we are now in the final stages before go-live on the new Yield-X NUTRON Trading and NUCLEARS Clearing platforms.

Below are the final activities before go-live of the new system:

| Description | Date | Focus | Times (SAST) | Required Testing | Environment |
| --- | --- | --- | --- | --- | --- |
| Dress Rehearsal 1 | 31 October 2009 | Mandatory Business and Technical Testing | 08h00 – 14h00 | Yield-X Nutron EDM Nutron CDD Nutron | Production |
| Dress Rehearsal 2 | 07 November 2009 | Mandatory Business and Technical Testing | 08h00 – 11h45 | Yield-X Nutron | Production |
| Connectivity Test pre-go live | 14 November 2009 | Mandatory Connectivity Testing in preparation for go-live | 09h00 – 11h00 | Yield-X Nutron | Production |
| Go-Live | 16 November 2009 |  |  | Yield-X Nutron | Production |

The detailed Dress Rehearsal Schedule for 31 October and 07 November 2009 is attached to this communication.

The JSE strongly recommends that all Yield-X, Commodity and Equity Derivatives users participate in the dress rehearsals as required in the above mentioned schedule.

All users are requested to provide their contact details to allow the JSE to communicate via e-mail and sms updates on the progress of the Dress Rehearsals. Users are further requested to test their connectivity to the new Yield-X production environment in the week prior to the first Dress Rehearsal on 31 October 2009.

All Yield-X users are advised that all spot bond transactions done on the day of the dress rehearsal will remain in an unconfirmed status due to the UNEXCOR test environment not being available.

The JSE would further like to draw attention to the following points in preparation for the Yield-X dress rehearsals:

- All users (trading and clearing) must have familiarized themselves with the new application and functionality

- Network connectivity to the new Yield-X environment must have been configured and tested prior to 31 October 2009

- All applications (Yield-X NUTRON, GCMS, customized API) must be configured, tested and conformed

- All user codes must have been tested and ready to login and receive data (i.e. logged in at least once to the production environment prior to the Dress Rehearsals

- All stakeholders must have received their full list of respective user codes and passwords

- API software providers and information subscribers must have successfully passed conformance

- Key responsible contact details have been provided to the JSE

The Dress Rehearsal on 31 October 2009 will include the end of day activities and subsequent balancing to the clearing members for the deals done during that day’s testing session. The JSE will publish closing prices as they would in a live scenario after the Dress Rehearsal trading session. The JSE and all Clearing Members are thus required to roll back their systems post this day’s activities to resume with the parallel run on Monday 2 November 2009.

The Dress Rehearsal on 07 November 2009 will NOT include balancing to clearing members post the trading session.

The JSE has begun providing usernames and password for the production environment to all stakeholders.

The final version of the Yield-X NUTRON front end for the Dress Rehearsals and go-live will be available for download from 21 October 2009.

For any queries please contact the team on yield-x_info@jse.co.za.

# Warren Geers

GM – Trading

Yield-X

Tel: 	+27 11 520 7470

Fax: 	+27 11 520 7458

# E-mail Address: warreng@jse.co.za

Distributed by the Company Secretariat +27 11 520 7591