# Market Notice

| Number: | A1130A |
| --- | --- |
| Date | 27 October 2009 |

Dear Yield-X Stakeholder

The JSE would like to remind all stakeholders that we are now in the final stages before go-live on the new Yield-X NUTRON Trading and NUCLEARS Clearing platforms.

Below are the final activities before go-live of the new system:

| Description | Date | Focus | Times (SAST) | Required Testing | Environment |
| --- | --- | --- | --- | --- | --- |
| Dress Rehearsal 1 | 31 October 2009 | Mandatory Business and Technical Testing | 08h00 – 14h00 | Yield-X Nutron EDM Nutron CDD Nutron | Production |
| Dress Rehearsal 2 | 07 November 2009 | Mandatory Business and Technical Testing | 08h00 – 11h45 | Yield-X Nutron | Production |
| Connectivity Test pre-go live | 14 November 2009 | Mandatory Connectivity Testing in preparation for go-live | 09h00 – 11h00 | Yield-X Nutron | Production |
| Go-Live | 16 November 2009 |  |  | Yield-X Nutron | Production |

The detailed Dress Rehearsal Schedule for 31 October and 07 November 2009 is attached to this communication.

The JSE strongly recommends that all Yield-X, users participate in the dress rehearsals as required in the above mentioned schedule.

It is further recommended that any users of the Commodity and Equity Derivatives markets who ALSO use Yield-X, test all three systems concurrently during the testing period. If you are a user of the other markets and not using Yield-X as well, then there is NO NEED to test in the Dress Rehearsals.

All users are requested to provide their contact details to the JSE to enable us to communicate updates effectively with all users via e-mail and sms on the progress of the Dress Rehearsals.  Kindly pass this information on to Yasmin Allee on 011 520 7211, or yield-x_info@jse.co.za.

Users are further requested to test their connectivity to the new Yield-X production environment in the week prior to the first Dress Rehearsal on 31 October 2009.

All Yield-X users are advised that all spot bond transactions done on the day of the dress rehearsal will remain in an unconfirmed status due to the UNEXCOR test environment not being available.

The JSE would further like to draw attention to the following points in preparation for the Yield-X dress rehearsals:

- All users (trading and clearing) must have familiarized themselves with the new application and functionality

- Network connectivity to the new Yield-X environment must have been configured and tested prior to 31 October 2009

- All applications (Yield-X NUTRON, GCMS, customized API) must be configured, tested and conformed

- All user codes must have been tested and ready to login and receive data (i.e. logged in at least once to the production environment prior to the Dress Rehearsals

- All stakeholders must have received their full list of respective user codes and passwords

- API software providers and information subscribers must have successfully passed conformance

- Key responsible contact details have been provided to the JSE

The Dress Rehearsal on 31 October 2009 will include the end of day activities and subsequent balancing to the clearing members for the deals done during that day’s testing session. The JSE will publish closing prices as they would in a live scenario after the Dress Rehearsal trading session. The JSE and all Clearing Members are thus required to roll back their systems post this day’s activities to resume with the parallel run on Monday 2 November 2009.

The Dress Rehearsal on 07 November 2009 will NOT include balancing to clearing members post the trading session unless problems are experienced in the 1st Dress Rehearsal on the 31st October 2009.

The JSE has provided usernames and password for the production environment to all stakeholders.  If for any reason, you have not received your user names and passwords by the 27th October 2009, kindly contact the JSE on 011 520 7211 (Yasmin Allee).

The final version of the Yield-X NUTRON front end (Version: 1.0.0.21935)for the Dress Rehearsals and go-live is currently available for download in the following locations:

Server download:    http://196.216.152.131:4469

Internet download:  http://www.yieldx.co.za/pub/Nutron/

For any queries please contact the team on yield-x_info@jse.co.za.

# Warren Geers

GM – Trading

Yield-X

Tel: 	+27 11 520 7470

Fax: 	+27 11 520 7458

# E-mail Address: warreng@jse.co.za

Distributed by the Company Secretariat +27 11 520 7591