# Market Notice

| Number: | A1134A |
| --- | --- |
| Date | 02 November 2009 |

Dear Yield-X Stakeholder

The JSE would like to thank all those who participated during Saturdays Dress Rehearsal (31 October 2009).  Your efforts were truly appreciated.

For the most part, the required results were successfully achieved, but as some of you are aware there were a few minor issues that were experienced. Due to the fact that we were not 100% satisfied with the results the JSE will be conducting the second scheduled Dress Rehearsal this Saturday 7th November 2009.

The testing schedule will be a lot shorter as we don’t need to test all scenarios again.

Below are the final activities before go-live of the new system:

| Description | Date | Focus | Times (SAST) | Required Testing | Environment |
| --- | --- | --- | --- | --- | --- |
| Dress Rehearsal 2 | 07 November 2009 | Mandatory Business and Technical Testing Post-trade activity | 08h00 – 10h00 10h00-11h00 | Yield-X Nutron | Production |
| Connectivity Test pre-go live | 14 November 2009 | Mandatory Connectivity Testing in preparation for go-live | 08h00 – 10h00 | Yield-X Nutron | Production |
| Go-Live | 16 November 2009 |  | 08h00 | Yield-X Nutron | Production |

The detailed Dress Rehearsal Schedule for the 7th November 2009 is attached to this communication.

The JSE strongly recommends that all Yield-X users participate in the dress rehearsal this Saturday as per the attached schedule.

It is further recommended that any users of the Commodity and Equity Derivatives markets who ALSO use Yield-X, test all the systems concurrently during the testing period. If you are a user of the other markets and not using Yield-X as well, then there is NO NEED to test in the Dress Rehearsals.

All users are requested to provide their contact details to the JSE to enable us to communicate updates effectively with all users via e-mail and sms on the progress of the Dress Rehearsals.  Kindly pass this information on to Yasmin Allee on 011 520 7211, or yield-x_info@jse.co.za.

All Yield-X users are advised that all spot bond transactions done on the day of the dress rehearsal will remain in an unconfirmed status due to the UNEXCOR test environment not being available.

The Dress Rehearsal on 7th November 2009 will include the end of day activities and subsequent balancing to the clearing members for the deals done during that day’s testing session. The JSE will publish closing prices as they would in a live scenario after the Dress Rehearsal trading session. The JSE and all Clearing Members are thus required to roll back their systems post this day’s activities to resume with the parallel run on Monday 9th November 2009.

The final version of the Yield-X NUTRON front end (Version: 1.0.0.21935)for the Dress Rehearsals and go-live is currently available for download in the following locations:

Server download:    http://196.216.152.131:4469

Internet download:  http://www.yieldx.co.za/pub/Nutron/

For any queries please contact the team on yield-x_info@jse.co.za.

# Warren Geers

GM – Trading

Yield-X

Tel: 	+27 11 520 7470

Fax: 	+27 11 520 7458

# E-mail Address: warreng@jse.co.za

Distributed by the Company Secretariat +27 11 520 7591