# Market Notice

| Number: | A1047 |
| --- | --- |
| Date | 24 April 2009 |

NUTRON Upgrade and Mandatory Community Test – 16 May 2009

Dear stakeholder

Further to notices F2059 and A1040 the JSE would like to communicate additional information with regard to the upgrade of the NUTRON trading engine scheduled for 16 May 2009. This upgrade will specifically facilitate anonymous trading on both the EDM and Commodities markets.

Below are details of the high level activities leading up to the 16 May 2009 upgrade, and on the day of the upgrade:

- Testing

Testing is currently underway by the JSE and all stakeholders in the external NUTRON test environment. The JSE is facilitating simulation data on both the EDM and Commodity test environments on a daily basis. The Commodity Derivatives environment has all CORN expiries loaded as anonymously traded, whilst ALL instruments are loaded as anonymous in the EDM environment.

All members are urged to download the latest NUTRON front end and participate in the testing.

Should you require further information with regards to obtaining the new version of the NUTRON front end for testing purposes please contact the JSE on derivative_info@jse.co.za or log a request by calling +27 11 520 7777.

- Conformance

API providers and Public Information Subscribers are required to conform their software in time for the 16 May 2009 go-live. Users of the JSE’s NUTRON trading front end do not need to partake in any conformance as the JSE will conform this software on their behalf.

- Go-Live

The JSE will upgrade the NUTRON trading engine post end of day on 15 May 2009.

The new NUTRON front end will be available on CD and as a manual download from the JSE website from 11 May 2009. Users requiring a CD version of the front end can request this by mailing derivative_info@jse.co.za. CD’s may then be collected from 11 May 2009 at the JSE.

The link to download the front end from the SAFEX website is http://www.safex.co.za/pub/11May2009

The Click-Once instance (automatic upgrade) will be available after Equity Derivatives end of day on 15 May 2009 – at approximately 19:00.

- 16 May 2009 Compulsory Community Test and Go live decision

All Equity Derivative and Commodities Markets members, clearing members and public information subscribers are required to participate in a community test using the new software between 10h00 and 13h00 (SAST) on Saturday 16 May 2009 in the NUTRON production environment.  For the purpose of this test all ALSI expiries and the CORN contract will be anonymously traded. Users are urged to verify all activities done during a typical trading day. No end of day activities will be performed.

JSE technical support will be available from 8h00 (SAST) to assist users in the NUTRON upgrade process.

Post the test a decision on going live with the new software will be made. This will be communicated to all parties via the existing SMS notification method for the Commodities and EDM markets and via an official market notice.

Users are reminded that a downgrade of the NUTRON front end will need to be performed in the unlikely event that the JSE decides not to go live with the new software.

- Go live dates for anonymously traded contracts

18 May 2009 – All Corn expiries on the Commodities Market will be anonymously traded

25 May 2009 – All Equity Derivatives instruments will be traded anonymously

All members need to take note that if the JSE decides to go live, ANY previous version of the front end will no longer be able to login to the Commodity and EDM markets from Monday 18 May 2009.  Members are also required to ensure that all Third Party software in use is upgraded by the software vendor providing such software.

Public Information Subscribers are also required to ensure the correct version of software is deployed for their listeners.

Please direct any further questions to derivative_info@jse.co.za

| Rod Gravelet-Blondin |  |
| --- | --- |
| Designation | Senior General Manager |
| Division | Commodity Derivatives Division |
| Tel | +27 11 520-7258 |
| Fax | +27 11 520-7558 |
| E-mail address: | RodGB@jse.co.za |

Distributed by the Company Secretariat +27 11 520 7591