# Market Notice

| Number: | A1059 |
| --- | --- |
| Date | 3 June 2009 |

SCHEDULED UPGRADE TO JSE NETWORK ACCESS SWITCH DEVICES – 4 JULY 2009

The JSE is planning complex network changes and to reduce the impact and associated risks of the changes ensuring no disruption to JSE business and JSE clients, these will be addressed in a step by step approach from the edges of the JSE network back to the core. The following are the Network changes scheduled on the 4 July 2009:

- The JSE will upgrade the internetwork operating system (IOS’s) software on the 6509 and 6513 switches and Firewall switch modules (FWSM’s).  These switches govern all connectivity to the JSE network, internal or external.

- Remove any redundant static routing.

- Remove any redundant equipment out of the wiring closets in the production and mirror network rooms.

Due to the complexity and associated risks of the scheduled changes, JSE Member participation is required to prove member connectivity post the change. All JSE Clients are impacted. Technical User participation is therefore mandatory for all JSE Clients.

The 4 July 2009 - proposed high level plan is as follows:-

| # | Description | Time SAST | Participation Required |
| --- | --- | --- | --- |
| 1. | IOS’s software on the 6509 and 6513 switches and FWSM’s. | 5:00 – 9:00 | JSE Internal Activities |
| 2. | Internal JSE change proving activities | 9:00 – 10:30 | JSE Internal Activities |
| 3. | Commodity Derivatives proving of the network changes | 10:30 – 13:30 | All Commodity Derivatives participants connecting via JSE Hub |
| 4. | Go/No Go Decision | 13:30 – 14:00 | JSE Checkpoint |
| 5. | JSE change Rollback (If required) | 14:00 – 14:30 | JSE Internal |
| 6. | Internal Proving activities post rollback (If required) | 14:30 – 15:00 | JSE Internal Activities |
| 7. | Commodity Derivatives proving post the rollback (If required) | 15:00 – 16:30 | All Commodity Derivatives participants connecting via JSE Hub |

Communication with regard to progress on the day of the changes will be done via the standard e mail groups and SMS groups – any users who as yet have not been added to these groups may submit their contact details to derivative_info@jse.co.za

Kindly refer any other queries related to this Gazette to the JSE Customer Service team on (011) 520 7777 or CustomerSupport@jse.co.za.

The JSE regards all services to be of utmost importance and remains committed to providing reliable, efficient and effective services to its Clients.  The JSE appreciates the assistance from our Clients in this regard.

| Rod Gravelet-Blondin |  |
| --- | --- |
| Designation | Senior General Manager |
| Division | Commodity Derivatives Division |
| Tel | +27 11 520 7258 |
| Fax | +27 11 520 7558 |
| E-mail address: | rodgb@jse.co.za |

Distributed by the Company Secretariat +27 11 520 7346